## Slide 1
DEFNEX MLOPS · ENGINEERING PROGRESS REPORT
DEFNEX MLOps Backend
Current Technical Progress & Validation Status
From Training to Model Deployment & Inference
Phase 2A
GPU handoff
Phase 2B
Unsloth training
Phase 2C
Runtime LoRA
Phase 2C V2
Application E2E
Security
Scanning + automation
Evidence-backed · repo & live-rehearsal reports as source of truth · 2026-09-25
Audience: technical mentor / engineering team

## Slide 2
PROGRESSION
Where We Started → Where We Are Now
01
Backend Foundation
FastAPI · SQLAlchemy 2.0 · Alembic · JWT · RBAC · audit log
02
QA Hardening
Contract tests · openapi.yaml frozen · lint + coverage gate
03
GPU Orchestration
Phase 2A — file signaling · VRAM gate · no docker.sock
04
Real Training
Phase 2B — Unsloth SFT · LoRA artifact · ModelVersion
05
Runtime LoRA
Phase 2C — vLLM 0.30.0 · load / infer / unload adapter
06
Application-Layer E2E
Phase 2C V2 — full promotion ladder via real API
07
Security Hardening
Trivy · Dependabot · pip-audit · bandit · gitleaks
OUTCOME TERVERIFIKASI
18/18
live signaling tests (Phase 2A)
16/16
training success criteria (Phase 2B)
200 OK
application inference (Phase 2C V2)
92.0%
test coverage (gate 80%)
0
GPU reset / unrelated process killed
Sumber: docs/PHASE2A_SECOND_LIVE_SIGNALING_TEST_REPORT.md · docs/PHASE2B_THIRD_SMOKE_TRAINING_REPORT.md · docs/qa/PHASE2C_APPLICATION_LAYER_LIVE_REHEARSAL_V2_REPORT.md

## Slide 3
SYSTEM
Current Backend Architecture
HOST · NVIDIA H100 PCIe 80GB — SHARED with other tenants
14 external GPU processes
no docker.sock in worker
Docker Compose · ml-close-loop-be
backend
FastAPI :8000
SERVING_BACKEND=vllm
worker
TrainingWorker
polling · GPU lock
minio
Object storage
:9000 / :9001
serving
vLLM 0.30.0 :8002
profile: gpu
Database
SQLite (dev) · PostgreSQL target (PRD §23.1)
Artifact Store
MinIO/S3 · adapter_model.safetensors
Model Registry
Model · ModelVersion · lineage
GPU CONTROLLER (host)
gpu_controller.py — file-based signaling:
request.json → active.json → response.json
stop/start serving · VRAM gate · watchdog
TRAINING RUNTIME
/opt/training-venv/bin/python
→ app/training/run_training.py
→ Unsloth + SFTTrainer (LoRA / SFT)
SERVING TARGET
defnex-vllm (external, vLLM 0.28.0 :8001)
masih VLLM_URL aktif di compose —
belum bisa runtime-load LoRA adapter baru
Sumber: ml-close-loop-be/docker-compose.yml · ml-close-loop-be/docs/CURRENT_RUNTIME_ARCHITECTURE.md · app/workers/gpu_orchestrator.py · app/services/artifact_storage.py

## Slide 4
CLOSED LOOP
End-to-End MLOps Workflow
Alur aktual repository — nama endpoint & service mengikuti source code. Status diukur dari evidence, bukan dari keberadaan kode.
User
VERIFIED
Authentication
POST /api/v1/auth/login · JWT
VERIFIED
Dataset / Eval Set
dataset_service · eval_set_service
PARTIAL
TrainingRun
POST /api/v1/training-runs
VERIFIED
Worker
app.workers.training_worker
VERIFIED
GPU / Unsloth
gpu_lock · serving stop · SFTTrainer
VERIFIED
LoRA Artifact
adapter_model.safetensors
VERIFIED
Evaluation / Gate
evaluation_worker · 3 signals
PARTIAL
ModelVersion
model_service.register_model_version
VERIFIED
Deploy Staging
POST .../deploy-staging
VERIFIED
Validate Staging
POST .../validate-staging
VERIFIED
Promote Production
POST .../promote-production
VERIFIED
Runtime LoRA / vLLM
/v1/load_lora_adapter
VERIFIED
Application Inference
POST /api/v1/models/{id}/inference
VERIFIED
Generated Response
model_id + version + generation
VERIFIED
Sumber: docs/qa/PHASE2C_APPLICATION_LAYER_LIVE_REHEARSAL_V2_REPORT.md §10 · app/api/promotion.py · app/services/promotion_service.py · app/workers/training_worker.py

## Slide 5
PHASE 2B
Training & Model Lifecycle
LIFECYCLE
TrainingRun
run-9e66b6 · PENDING → RUNNING → COMPLETED
GPU handoff
gpu_lock + serving stop + VRAM gate
Unsloth SFT
SFTTrainer · LoRA · bf16 · 5 steps
LoRA Artifact
adapter_model.safetensors + adapter_config.json
Evaluation
3 signals · qualitative + regression
ModelVersion
smoke-llm-v3 v1 · REGISTERED
VERIFIED EVIDENCE
PASS 16/16
All 16 success criteria verified
Base model Qwen/Qwen2.5-0.5B-Instruct · dataset ds-smoke-test-v1
10 examples · max_steps 5 · duration ±185 detik
LoRA: 540,672 / 494,573,440 trainable params (0.11%)
r=8 · lora_alpha=8 · target q_proj, v_proj · use_dora false
VRAM gate lulus: 17,272 MiB ≥ threshold 8,000 MiB
LINEAGE
Artifact & lineage consistency
Artifact: file:///models/artifacts/smoke-llm-v3/
smoke-llm-v3-Qwen-Qwen2.5-0.5B-Instruct-v1 · metadata.json checksum recorded
CATATAN JUJUR
Skala smoke-test (10 contoh / 5 steps) — memvalidasi mekanisme pipeline,
bukan kualitas model. 4 bug ditemukan & diperbaiki sepanjang jalur ini.
Sumber: docs/PHASE2B_THIRD_SMOKE_TRAINING_REPORT.md · docs/PHASE2B_POST_RUN_VALIDATION_REPORT.md · docs/PHASE2B_FIRST_TRAINING_RUN_FAILURE_REPORT.md

## Slide 6
PHASE 2A
GPU & Serving Architecture
FILE-BASED GPU SIGNALING LOOP
Worker
tulis request.json
GPU Controller
baca request.json
docker stop/start
defnex-vllm
VRAM Gate
nvidia-smi check
response.json
Worker baca hasil
HASIL LIVE SIGNALING TEST
18/18
test lulus
(Phase 2A second live)
±7 detik
waktu stop serving
(vRAM freed ±15 GB)
±114 detik
cold start ke HTTP 200
(deadline 180s)
13/13
proses GPU lain selamat
tidak ada yang dibunuh
CONSTRAINT & SAFETY RULES (shared GPU)
GPU H100 80GB SHARED — ±78,964 MiB dipakai 14 proses eksternal
Tidak pernah GPU reset / kill proses tak dikenal (PRD §18.4)
docker.sock TIDAK di-mount ke worker — diverifikasi static inspection
GPU lock (flock) — concurrency training = 1 (serial)
Lock release dijamin lewat cleanup terstruktur (finally)
Health-check deadline 180s — perbaikan setelah timeout pertama
VRAM diukur SETELAH container dikonfirmasi berhenti
Restorasi ke baseline: 78,964 / 2,116 MiB, 14 proses utuh
Sumber: docs/PHASE2A_SECOND_LIVE_SIGNALING_TEST_REPORT.md · docs/PHASE2A_FINAL_QA_REPORT.md · docs/PHASE2A_HEALTH_TIMEOUT_FIX_REPORT.md · app/workers/gpu_orchestrator.py

## Slide 7
PHASE 2C
Runtime LoRA & Deployment Validation
Tiga lapis validasi yang sering tertukar — masing-masing punya evidence terpisah.
1 · RAW vLLM RUNTIME LoRA
VERIFIED
Container compose `serving` · vLLM 0.30.0 :8002
VLLM_ALLOW_RUNTIME_LORA_UPDATING=true
POST /v1/load_lora_adapter → 200 plain text
GET /v1/models → adapter terdaftar (parent defnex-qwen25-05b)
POST /v1/completions → 200 · POST /v1/unload_lora_adapter → 200
GPU restored identik ke baseline
Negative result penting: defnex-vllm v0.28.0 mengembalikan 404 — endpoint hanya ada di vLLM ≥0.29.0.
2 · APPLICATION-LAYER DEPLOYMENT
VERIFIED
VLLMServingBackend.deploy() → /v1/load_lora_adapter
POST /api/v1/models/.../deploy-staging → 201
POST /api/v1/models/.../validate-staging → 201
POST /api/v1/models/.../promote-production → 201
PromotionDecision: STAGING → VALIDATED → PRODUCTION
Deployment pointer: current_deployed_version=1
Bug aplikasi ditemukan & diperbaiki: parse_json pada http_retry.py untuk plain-text HTTP 200.
3 · APPLICATION-LAYER INFERENCE
VERIFIED
POST /api/v1/models/smoke-llm-v3/inference → 200
Response: model_id=smoke-llm-v3 · version=1 · generation
Adapter identity CONFIRMED dari 4 sumber evidence
Bukan curl langsung ke vLLM — lewat aplikasi backend
Latih jalur eval worker: load → 3 inferensi → unload
Full ladder: auth → eval → staging → production → inference
Ini capaian terbaru (2026-09-23 V2) — melengkapi laporan raw vLLM sebelumnya.
Sumber: docs/PHASE2C_RUNTIME_LORA_VALIDATION_REPORT.md · docs/PHASE2C_COMPOSE_LORA_INFERENCE_REPORT.md · docs/qa/PHASE2C_APPLICATION_LAYER_LIVE_REHEARSAL_V2_REPORT.md · docs/qa/PHASE2C_HTTP_RESPONSE_FIX_REPORT.md

## Slide 8
PHASE 2C V2 · ISSUE #167
Application-Layer E2E Validation
Live rehearsal 2026-09-23 — setiap langkah dipanggil lewat API aplikasi backend, bukan curl langsung ke vLLM.
API LADDER — HTTP STATUS AKTUAL
POST /api/v1/auth/register
201
role=user
POST /api/v1/auth/login
200
JWT access_token
POST /api/v1/eval-sets/golden-eval-v1/versions
201
version 2 · 3 records
POST /api/v1/models/smoke-llm-v3/versions/1/evaluation
200
evaluation_requested=True
python -m app.workers.evaluation_worker
—
load adapter · 3 inferensi · unload
POST .../deploy-staging
201
decision_id staging-9aa4d2
POST .../validate-staging
201
decision_id validated-4f61be
POST .../promote-production
201
decision_id production-927a08
POST /api/v1/models/smoke-llm-v3/inference
200
model_id=smoke-llm-v3 · version=1
ADAPTER IDENTITY
App inference → model_id + version=1
vLLM /v1/models → smoke-llm-v3-v1 loaded
Deployment record → current_deployed_version=1
Eval worker logs → load/generate/unload
CONFIRMED
GPU SAFETY
Baseline restored: 78,964 / 2,116 MiB
14 proses komputasi tidak berubah
Tidak ada GPU reset / kill proses lain
FINDING TERBUKA
promote-production gagal bila adapter sudah ter-load dari staging (vLLM menolak duplicate load). Workaround: unload manual. Ini limitasi desain pre-existing, bukan akibat perbaikan parse_json.
Sumber: docs/qa/PHASE2C_APPLICATION_LAYER_LIVE_REHEARSAL_V2_REPORT.md §3-§11 · docs/qa/PHASE2C_HTTP_RESPONSE_FIX_REPORT.md

## Slide 9
VERIFICATION
Testing & Quality
Angka diukur langsung dari repository pada 2026-09-25 — bukan angka laporan lama.
1,014
tests passed
27
tests failed
3
tests skipped
92.0%
coverage (gate 80%)
79
test files
LAPISAN VALIDASI
Automated unit & service tests
VERIFIED
tests/test_*.py — auth, RBAC, dataset, training, promotion, deployment, inference, retry, audit, GPU lock, file signaling
Contract & regression tests
VERIFIED
tests/test_contract.py mengunci openapi.yaml · parse_json regression (14 test) · plain-text vLLM response (4 test)
Live VM verification
VERIFIED
Phase 2A signaling 18/18 · Phase 2B training 16/16 · Phase 2C V2 application ladder
Raw infrastructure validation
VERIFIED
vLLM /v1/load_lora_adapter, /v1/models, /v1/completions via direct HTTP
Lint & static analysis
VERIFIED
ruff check + ruff format --check · bandit SAST · pip-audit · gitleaks
GPU safety validation
VERIFIED
nvidia-smi before/after · proses eksternal selamat · baseline restored
Catatan: 27 test gagal = seluruh tests/test_file_signaling.py — mengimpor modul host gpu_controller dari path khusus VM (/home/ubuntu/defnex-mlops-experiment/gpu_controller) yang tidak ada di dev machine. Ini masalah portabilitas test, bukan regresi fitur.
Sumber: hasil run pytest lokal 2026-09-25 · .coverage (92.0%) · ml-close-loop-be/pyproject.toml (--cov-fail-under=80) · .github/workflows/ci.yml

## Slide 10
SUPPLY CHAIN
Security & Dependency Management
Fokus pada apa yang benar-benar ditambahkan dan statusnya saat ini — bukan klaim “secure” secara absolut.
Trivy container scan
CI job `container-scan` — build image backend lalu scan CVE CRITICAL,HIGH
Scanning enabled
Report-only (exit-code 0) — base image CVE di luar kendali repo; kebijakan severity belum diputuskan
pip-audit
CI job `security` — audit dependency Python terhadap advisory DB
Vulnerability detection integrated
Berjalan di setiap push & pull_request
bandit SAST
Static analysis pada app/ dengan .bandit-baseline.json (27 pre-existing findings)
Baseline-gated
Kode baru tidak boleh menambah temuan di atas baseline (issue #175, #182)
gitleaks
CI job `secret-scan` — full git history (fetch-depth: 0)
Secret scanning enabled
Job terpisah karena butuh riwayat penuh
Dependabot
5 ecosystem: pip · npm · docker (be+fe) · github-actions — weekly
Dependency automation enabled
open-pull-requests-limit 10 per ecosystem
DEPENDENCY PRs REVIEWED & MERGED
PR #190-#206 (contoh): actions/checkout 4→7 · actions/setup-python 5→7 · gitleaks-action 2→3 · ruff ≥0.16.8 · typescript · vite · tailwind-merge · lucide-react — di-merge lewat review, bukan auto-merge tanpa pemeriksaan.
Sumber: .github/workflows/ci.yml · .github/dependabot.yml · .gitleaksignore · git log (merge PR #190-#206)

## Slide 11
AGAR TIDAK SALAH PAHAM
Important Distinctions
Perbedaan status berikut wajib dipahami audience — mencampurnya akan membuat progress terlihat lebih besar atau lebih kecil dari kenyataan.
A
Raw vLLM inference works
Bukti langsung ke /v1/completions (curl)
≠
Backend application inference works
Lewat POST /api/v1/models/{id}/inference
Keduanya VERIFIED di Phase 2C, tapi buktinya terpisah
B
Runtime LoRA works
load / unload adapter di vLLM
≠
Full MLOps deployment pipeline works
ladder eval → staging → production → inference
Pipeline lengkap terbukti di V2 report 2026-09-23
C
Code implemented
Ada di source + unit test
≠
Live VM verified
Dijalankan di VM GPU dan tercatat hasilnya
Jangan promosi status hanya karena kode ada
D
Test passed
1,014 tests lulus · coverage 92%
≠
Production-ready
Belum: secrets backend, dataset domain, multi-server
Prototype — bukan production-ready
E
Compose serving validation
compose `serving` vLLM 0.30.0 :8002
≠
Actual application serving target
defnex-vllm vLLM 0.28.0 :8001 (VLLM_URL aktif)
Target aktif BELUM bisa runtime-load adapter
Klasifikasi mengikuti evidence masing-masing laporan — lihat BACKEND_PROGRESS_PRESENTATION_SOURCE_MAP.md untuk traceability per klaim.

## Slide 12
STATUS MATRIX
Current Status & Remaining Gaps
VERIFIED
Authentication (register / login / JWT)
RBAC — 5 roles · has_permission
Training workflow + worker
Unsloth SFT + LoRA artifact
GPU handoff · VRAM gate · file signaling
Runtime LoRA (raw vLLM 0.30.0)
Staging deployment · validate · promote
Application-layer inference
Security scanning (Trivy, pip-audit, bandit, gitleaks)
Dependency automation (Dependabot)
PARTIAL
Evaluation — qualitative + regression OK, tapi eval_loss_trend None sehingga auto-transition REGISTERED → EVALUATED terblokir
Artifact storage (MinIO/S3) — terimplementasi + teruji, belum ter-wiring ke backend
External vLLM dependency (#162) — PR #185 menambah health check & runbook; integrasi/decom belum
IMPLEMENTED · NOT LIVE VERIFIED
Observability / telemetry (Prometheus metrics endpoint)
Structured logging + secret scrubbing
Rate limiting · request size limit · security headers
Drift check & evaluation workers (mock-backed)
GATED & BACKLOG
Secrets backend (#174) — DECISION-GATED
Decommission vs upgrade defnex-vllm — DECISION-GATED
DEFNEX-domain dataset (#161) — DATA-GATED
gpu_controller systemd (#163) — BACKLOG
Pinned training venv (#166) — BACKLOG
CI untuk GPU/training path (#179) — BACKLOG
Handle adapter-already-loaded di promote-production — BACKLOG
Record training_run.eval_loss — BACKLOG
Multi-server production architecture (PRD target) — BACKLOG
Kategori berbasis evidence, bukan keberadaan kode. Sumber utama: docs/qa/PHASE2C_APPLICATION_LAYER_LIVE_REHEARSAL_V2_REPORT.md · docs/qa/ISSUE_RECONCILIATION_AFTER_PHASE2ABC.md.

## Slide 13
ROADMAP DARI KONDISI REPO
Issue Backlog & Next Engineering Priorities
STATUS ISSUE SETELAH PHASE 2A/2B/2C
Issue
Topik
Status
Alasan
Next Action
#161
Dataset domain DEFNEX
DATA-GATED
Masih smoke/generic data
Sourcing & kurasi dataset
#162
Hardening vLLM dependency
PARTIAL
PR #185: health check + runbook; integrasi belum
Integrate / decommission defnex-vllm
#163
gpu_controller systemd
OPEN
Masih perlu restart manual tiap sesi
Install unit + uji survival reboot
#166
Pinned training venv
OPEN
Reproducibility belum dijamin
Rebuild + reproduksi run-9e66b6
#167
Full app-layer ladder
VERIFIED
Ladder lengkap terbukti via API (V2, 2026-09-23)
Tutup / dokumentasikan limitasi sisa
#174
Secrets backend
DECISION-GATED
Belum ada keputusan teknologi
Pilih & putuskan backend
#179
Backlog nice-to-have
OPEN
CI GPU path · ERD · backup/DR
Prioritaskan item
NEXT ENGINEERING PRIORITIES (dari kondisi repo)
1
Handle “adapter already loaded” di promote-production
2
Record training_run.eval_loss → buka blokir auto-transition
3
Putuskan compose `serving` sebagai target utama
4
Buat test_file_signaling.py portable
5
#163 systemd · #166 pinned venv
Sumber: docs/qa/ISSUE_RECONCILIATION_AFTER_PHASE2ABC.md (di-supersede untuk #167) · docs/qa/PHASE2C_APPLICATION_LAYER_LIVE_REHEARSAL_V2_REPORT.md §13-§16 · docs/PHASE2B_POST_RUN_VALIDATION_REPORT.md (bagian Follow-ups)